## 🌀 Agile Sprints – Epic, Story, and Story Points

### 📌 Definitions

- Sprint: A fixed time period in which the team completes a set of tasks.

- Epic: A large task broken down into smaller Stories that span multiple sprints.

- Story: A smaller, actionable task that is part of an Epic.

- Story Point: A unit to estimate effort or complexity (e.g., using the Fibonacci series: 1, 2, 3, 5).

### 🟩 Story Point Scale

| Story Point | Effort Level |
| --- | --- |
| 1 | Very Easy task |
| 2 | Normal task |
| 3 | Moderate task |
| 5 | Difficult task |

### 🚀 Sprint 1

🔹 Epic 1: Data Collection

- USN1: Gathering butterfly images – 2 SP

- USN2: Loading image dataset – 1 SP

🔹 Epic 2: Data Preparation

- USN3: Handling missing or corrupted images – 3 SP

- USN4: Creating class labels & directories – 3 SP

- USN5: Handling inconsistencies in file formats – 3 SP

✅ Total Story Points for Sprint 1: 2 + 1 + 3 + 3 + 3 = 12 SP

### 🚀 Sprint 2

🔹 Epic 3: Data Visualization

- USN6: Creating bar chart of class distribution – 2 SP

- USN7: Creating pie chart for data balance – 2 SP

- USN8: Plotting line chart of training metrics – 2 SP

- USN9: Mapping butterfly image locations – 4 SP

🔹 Epic 4: Dashboard Development

- USN10: Building Streamlit dashboard – 5 SP

🔹 Epic 5: Model Story/Presentation

- USN11: Writing model insights and story – 5 SP

✅ Total Story Points for Sprint 2: 2 + 2 + 2 + 4 + 5 + 5 = 20 SP

### 📊 Sprint Summary

| Sprint | Total Story Points |
| --- | --- |
| Sprint 1 | 12 SP |
| Sprint 2 | 20 SP |
| Total | 32 SP |

### 📈 Velocity Calculation

Velocity=Total Story Points CompletedNumber of Sprints=322=16\text{Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}} = \frac{32}{2} = 16Velocity=Number of SprintsTotal Story Points Completed​=232​=16

🔹 ✅ Your team’s velocity is 16 Story Points per Sprint.