Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID36086 |
| Project Name | Enchanted Wings: Marvels of Butterfly Species |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High |  |
| Sprint-1 |  | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High |  |
| Sprint-2 |  | USN-3 | As a user, I can register for the application through Facebook | 2 | Low |  |
| Sprint-1 |  | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium |  |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High |  |
|  | Dashboard |  |  |  |  |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 |  |  |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 |  |  |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 |  |  |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts

## ✅ Product Backlog, Sprint Schedule & Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a researcher, I can collect butterfly images from field sources and datasets. | 2 | High | Team Member A |
| Sprint-1 | Data Collection | USN-2 | As a user, I can load the images into project folders based on species. | 1 | High | Team Member B |
| Sprint-1 | Data Preparation | USN-3 | As a data analyst, I can handle missing/corrupted files before training. | 3 | High | Team Member A |
| Sprint-1 | Data Preparation | USN-4 | As a data engineer, I can create proper folder/class structure for training. | 3 | Medium | Team Member B |
| Sprint-1 | Data Preparation | USN-5 | As a user, I can remove duplicates/inconsistencies in data for better accuracy. | 3 | Medium | Team Member C |
| Sprint-2 | Data Visualization | USN-6 | As a user, I can visualize class distribution using bar, pie, and line charts. | 2 | Medium | Team Member B |
| Sprint-2 | Dashboard Development | USN-7 | As a user, I can use a dashboard to upload butterfly images and see predictions. | 5 | High | Team Member A |
| Sprint-2 | Story Generation | USN-8 | As a user, I can generate a final story/report of prediction results. | 5 | High | Team Member C |
| Sprint-2 | Data Visualization | USN-9 | As a user, I can plot prediction results on a map interface. | 3 | Low | Team Member B |

## 📈 Project Tracker, Velocity & Burndown Chart (4 Marks)

### 📊 Sprint Tracking Table

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 12 | 6 Days | 10 Feb 2025 | 15 Feb 2025 | 12 | 15 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 17 Feb 2025 | 22 Feb 2025 | 20 | 22 Feb 2025 |

### ⚙️ Velocity Calculation

Velocity=Total Story Points CompletedNumber of Sprints=12+202=16 Story Points/Sprint\text{Velocity} = \frac{\text{Total Story Points Completed}}{\text{Number of Sprints}} = \frac{12 + 20}{2} = 16 \text{ Story Points/Sprint}Velocity=Number of SprintsTotal Story Points Completed​=212+20​=16 Story Points/Sprint

### 📐 Velocity per Day (Estimation)

For a 6-day sprint:

### 📉 Burndown Chart Overview

A burndown chart will show story points remaining (y-axis) over time (x-axis), gradually approaching 0 by end of sprint.

For Sprint-2, you can sketch or generate this graph based on the 20 SP planned and daily completion (e.g., 3–4 SP/day).

### 📎 References

- Atlassian Agile Project Management

- Scrum Tutorials - JIRA

- Burndown Charts Guide